## Slide 1: Sequence of Events Open Forest – NRM Web Service Development
Complete Web Service Setup – Open Forest (Target Completion date, 8/24)
    Includes ensuring that ports are open for two way communication
      Done
Test Connectivity to Web Service – NRM (Target Completion date, 8/26)
      Done
Determine exceptions in the web service processing and data validations for reporting – NRM (Target Completion date, 8/28)
      Done
Review exceptions and establish expectations - NRM & Open Forest (9/7)
Web Service Provision i.e. develop components to expose data to NRM - Open Forest (??)
Web Service Consumption i.e. develop components to consume data from Open Forest – NRM

## Slide 2: NRM TIM-Open Forest Permit Data Process TIM-Open Forest Permit Data Sequence Diagram – The following diagram explains the sequence of events in the WEB SERVICE, to retrieve the permit data from Open Forest

## Slide 3: NRM-Open Forest WS Process
1 . NRM calls Open Forest WS (Connect to WS);
Start
HTTP Fault/Unable to Connect?
Exception Error Message; Auto send email message to Open Forest;
Rollback
Y
2. Get Data (Status = PENDING?)
N
3. Data Found
No data Found
N
4. Return Data; 5. Validate Data
Fix and Rerun
Y
6. Success
Populate/Insert into Staging Table. Auto Send Success Response: NRM-PROCESSED message to Open Forest
Y
End
N
Exception Error Message; Auto send NRM-REJECT Message to Open Forest;
Rollback

## Slide 4: Assumptions
  Open Forest will maintain a set of statuses for all transactions so NRM will know what transactions to pull when we access the service.
  Three statuses are proposed so far:
    PENDING (Initial Status),
    NRM-PROCESSED (Final Status)
    NRM-REJECT (Intermediate status)
  NRM will use the ii_emails procedure to send messages on connection failures.